## Slide 1
Agent One for
Product Control
CTO Investment Case — Data Products, MCP Servers & Delivery Plan
Finance Technology | April 2026 | Confidential
PROPOSED DRAFT

## Slide 2
Executive Summary
Proposal: Build an AI-powered Product Control plugin on Agent One Finance (AOF) — the firm's approved AI agent platform. Five Claude-powered agents automate FOBO reconciliation, daily P&L build, adjustments, PLEX reclassification, and variance commentary. The platform consumes 8 data products from extended teams under the same budget umbrella, orchestrates them through MCP servers, and delivers controller-ready output with human-in-the-loop sign-off.
8
Data products
consumed
5
Claude PC
agents
£680K
Year 1
investment
18 wks
Full delivery
timeline
All permanent Barclays engineers — 8 resources at ~£85K blended rate
Infrastructure cost near-zero — MCP servers run on existing ECS/Oracle 19c; AOF provides Bedrock, governance, RBAC, audit
Phased approach — prototype in 5 weeks proves the pattern before full commitment
Extended teams provide data products (Oracle views) — same budget, no incremental headcount ask on their side

## Slide 3
Architecture — Agent One for Product Control
MCP-connected data products • Claude-powered production • Controller-in-the-loop
DATA PRODUCTS
& REFERENCE
SOD Trial Balance
Intraday Positions
Trade Store
Cashflows
FX Rates
Cpty & Instrument
Books & Hierarchy
PLEX Hierarchy
→
YOUR CENTRAL TEAM — AGENT ONE
MCP SERVERS
Trial Balance
FX / Rates
Positions
PLEX
Trade Store
Books & Hier.
Cashflows
Cpty / Instr.
ORCHESTRATION CORE
Workflow • Context • Routing • Guardrails • Audit
FOBO Recon • PnL Build • Adjustments • PLEX Reclass • Commentary
CONTROLLER-IN-THE-LOOP — Review • Challenge • Sign-off
→
PC OUTPUTS PRODUCED
FOBO Reconciliation
Daily P&L
Adjustments
PLEX Reclass
Variance Commentary
Attribution / Decomp
GOVERNANCE & OBSERVABILITY Identity • Data lineage • Audit • Model version control • SLA telemetry • Model risk sign-off

## Slide 4
Team Structure & Cost Model
All permanent Barclays engineers • ~£85K blended annual rate per resource • Same budget umbrella
Role | Headcount | Phase | Duration | Annual cost
VP / Architect (you) | 1 | All phases | 18 weeks (30%) | £85K (existing)
Senior Engineer — MCP Servers | 2 | All phases | 18 weeks full-time | £170K
Senior Engineer — Orchestration Core | 1 | Phase 1–3 | 16 weeks full-time | £85K
Frontend Engineer — Plugin UI | 1 | Phase 2–3 | 10 weeks full-time | £85K
QA Engineer | 1 | Phase 2–3 | 8 weeks full-time | £85K
Data Product Engineers (extended) | 2 | Phase 1–2 | 8 weeks (50%) | £170K (existing)
TOTAL TEAM | 8 |  |  | £680K
Engineering (people)
£680K
~97%
8 perm engineers × £85K
AWS Bedrock tokens
£3–10K
~2%
Shared AOF budget, $250–1K/mo
Incremental infra
~£0
~1%
Existing ECS, Oracle, VPC

## Slide 5
8 Data Products — What Extended Teams Deliver
Same budget • Extended teams create Oracle views • Your team builds MCP servers that consume them
# | Data Product | Type | Source | Access method | SLA | Phase
1 | SOD Trial Balance | Data | GL / Sub-Ledger | Oracle view | T+0 06:00 | Phase 1
2 | Intraday Positions | Data | Position mgmt | REST API / view | Intraday | Phase 1
3 | Trade Store | Data | Trade capture | REST API | Near RT | Phase 2
4 | Cashflows | Data | Treasury | Oracle view | T+0 07:00 | Phase 2
5 | FX Rates | Ref | Market data | REST API + cache | Intraday | Phase 1
6 | Cpty & Instrument | Ref | Ref data hub | Oracle view | Daily | Phase 2
7 | Books & Hierarchy | Ref | Book master | Oracle view | Daily | Phase 1
8 | PLEX Hierarchy | Ref | PLEX config | Oracle view | Daily | Phase 2
Extended team effort is minimal: Create a named Oracle view with stable columns and grant SELECT to the MCP service account. Most views can be created in 1–2 days — the data already exists in their systems. 2 data product engineers (existing headcount) at 50% allocation for 8 weeks covers all 8 products across both phases.

## Slide 6
Phased Delivery — 18 Weeks
Phase 0 — Discovery
Wk 1
AOF onboarding, Plugin Dev Guide, tool contract design, CLAUDE.md spec
Phase 1 — Prototype + Core 4 DPs
Wk 2–6
4 MCP servers (TB, Positions, FX, Books), 2 agents (FOBO Recon, PnL Build), CIO demo
Phase 2 — Full Plugin + Remaining DPs
Wk 7–14
4 more MCP servers, 3 more agents, Plugin UI (React/TS), RBAC, UAT
Phase 3 — Harden + Production
Wk 15–18
Production hardening, monitoring, quality gates live, user onboarding
Week 6 milestone: FOBO Recon + PnL Build agents running end-to-end. CIO demo. Go/no-go for full build.
Week 18 milestone: All 5 agents live in production. Full Plugin UI. USCB + Revenue Accounting onboarded.

## Slide 7
Investment Summary
Cost category | Year 1 (build) | Year 2+ (run) | Notes
Engineering — your central team (6 perm) | £510K | £170K (2 BAU) | 6 × £85K build; 2 FTE ongoing support
Engineering — extended data product team (2 perm) | £170K | £0 | Existing headcount, 50% for 8 weeks
AWS Bedrock tokens | £3–10K | £3–10K | Shared AOF budget, $250–1,050/mo
Incremental infrastructure | ~£0 | £1–3K | Existing ECS, Oracle 19c, VPC, CI/CD
Licensing / 3rd party | £0 | £0 | No new licences — AOF + open source
TOTAL | ~£680K | ~£175K | 97% is people cost
Year 1 — Build
£680K
8 engineers × £85K for 18 weeks + tokens
Year 2+ — Run
£175K
2 BAU engineers + Bedrock tokens + infra

## Slide 8
Return on Investment
30–40 hrs
Monthly time saved
15 min/user/day × 10–15 controllers
80%
Reduction in manual status gathering
Agent replaces system switching
< 6 mo
Payback period
Time saved vs £680K build cost
£0
New licence cost
All AOF platform + open source
Where value is created
FOBO Reconciliation: Agent identifies breaks, explains root cause, proposes fix — controller reviews and approves instead of investigating manually.
Daily P&L Build: Clean P&L assembled from positions, trades, FX rates — explained in plain English. Controllers validate instead of building from scratch.
Variance Commentary: Draft commentary generated from variance analysis — controller edits and signs off instead of writing from zero.
Adjustments & PLEX Reclass: Auto-proposed, justified, tracked. Controller approves — not initiates.

## Slide 9
Risks & Mitigations
Risk | Impact | Mitigation
Extended teams slow to create Oracle views | Delays MCP server build | Start data product contract conversations in Week 1. Views are 1–2 days of DBA work — the bottleneck is the conversation, not the code.
AOF Plugin Dev Guide unavailable or incomplete | Blocks registration | Engage AOF platform team in Phase 0. Use Financial Reporting plugin as reference. Build to MCP standard, adapt registration later.
Agent accuracy on complex reconciliation | Incorrect recommendations | Controller-in-the-loop design — agent proposes, human approves. Quality gates reject bad data before agent sees it. Prototype validates accuracy before scaling.
Headcount contention with existing delivery | Resource conflicts | Phased approach — only 2 engineers committed in Phase 1. Full team (8) only after Phase 1 CIO demo proves value.
Data quality issues in upstream products | Agent reasons over bad data | MCP server quality gates: freshness, row count, null key, schema drift checks. Reject or flag bad data before agents consume it.

## Slide 10
The Ask
1
Approve 8 permanent engineers at £85K blended rate
6 central team (your team) + 2 extended team data product engineers. Total: £680K Year 1, £175K Year 2+ run cost. No new headcount — reallocate from existing pool.
2
Endorse the phased approach
Phase 1 prototype (5 weeks, 2 engineers) proves the pattern end-to-end. Full team of 8 only commits after Phase 1 CIO demo delivers a working FOBO Recon + PnL Build agent.
3
Sponsor introductions to AOF platform team + extended data teams
CTO sponsorship accelerates two critical-path dependencies: getting the Plugin Development Guide from the AOF platform team, and getting Oracle view creation prioritised by extended data teams.
Finance Technology | Agent One for Product Control | April 2026