Download Center 3.0 — Migration Status

Meeting summary & action items

| Project | Download Center 2.0 → 3.0 migration (Motif / Workflow integration) |
| --- | --- |
| Topic | Translation layer status, file-name handling, scheduling migration |
| Prepared by | Praveen Kumar Nandyala |
| Status | End-to-end cycle functional; data, pivot UI, custom-file handling, and scheduling pending |

# 1. Status of the migration

The translation layer is functional end-to-end. New code can call the legacy Motif / Workflow service, and old responses are translated back into the new service's database structure. The full request → response → status-update cycle works.

# 2. Outstanding items

| # | Item | Notes | Owner / Status |
| --- | --- | --- | --- |
| 1 | Data migration script | One user/schedule script still to be tested before creating new tables and running the migration over. | In progress |
| 2 | Pivot column feeds in UI | Single-file handling is straightforward. For multiple files, append a file-ID suffix to row / number / value fields so the UI can attribute pivot config to the right file. Not in current sprint; will be added with the transmission service work. | Pending |
| 3 | Custom file name / path / COB date handling | Multiple legacy scenarios to cover (see next section). Custom file path must be persisted per submission file; custom file name can directly replace the stored name. | Design agreed; coding pending |
| 4 | Scheduling migration | Existing schedules reference old submission IDs. User/schedule migration runs in parallel with request-submission migration and rewires associations to the new submission ID once available. | Plan to be confirmed |
| 5 | Documentation | Too much currently being validated verbally. Need a written reference covering GUID and custom file-name/path scenarios. | Pending |

# 3. File-name handling — agreed behaviour

The lengthy discussion on legacy GUID requests vs. the new submission-file model resolved into the following matrix. Customs apply on initiation and on subsequent update calls.

| Scenario | Behaviour |
| --- | --- |
| No custom file name; no GUID provided | Use standard naming: report name + run date (or COB date if provided) + submission ID + extension (default CSV). |
| GUID provided by external system | Use their GUID, then append COB date (or run date if no COB) and extension. Persist as file name in the new request_submission_file row. |
| Custom file name provided (initiation or update) | Replace the stored display name with the custom name. On download / read, look up the custom file rather than the generated GUID. No need to persist separately — direct replacement is fine. |
| Custom file path provided | Must be persisted per submission file. Different products (e.g. swaps vs bonds within trial balance) may write to different folders, so the path is file-specific. |
| Update calls | GUID is not resent on updates — only request submission status / progress. Custom file name or path may still arrive on the success update and must be honoured. |

## Implementation notes

- If the request payload contains fileNameOverride, the override replaces the file name in the dynamic path; the GUID-based name is no longer used for that submission.

- If COB date is provided in the request, it is appended to the GUID. Otherwise, the run date is used.

- If a file extension is provided in parameters, it is honoured. Otherwise, default to CSV.

- Custom file path must be stored per request_submission_file (not on the parent submission). Custom file name does not need to be stored separately — it overwrites the display / lookup name directly.

- Email-related parameters (DC email body, external file location) are covered in the new structure.

# 4. Scheduling — open question

Existing schedules in production reference old submission IDs. After migration, those IDs no longer exist; the new request_submission table uses fresh sequences.

Agreed approach: the user / schedule migration script runs in parallel with the request-submission migration. When it encounters an old ID, it waits for that submission to be migrated and then rewires the schedule association to the new submission ID.

Kushal to confirm the concrete steps and edge cases (e.g. schedules associated with submissions that fail to migrate, or with submissions that have been logically deleted) and bring back a plan tomorrow.

# 5. Action items

| Action | Owner | Target |
| --- | --- | --- |
| Finish transmission service and add pivot functionality (single-file first) | Dev team | Today |
| Test the user / schedule migration script | Dev team | This sprint |
| Write documentation covering GUID and custom file-name / path scenarios | Dev team | This sprint |
| Define concrete plan for scheduling migration (old → new submission IDs) | Kushal + team | Tomorrow |
| Demo: download from new system must produce identical file vs old system | Dev team | Tomorrow |

# 6. Benchmark for sign-off

A download triggered through the new DC 3.0 path must produce exactly the same file as the equivalent download through the legacy DC 2.0 path — same content, same name (per the rules above), same location.